Flexcility Systems Sdn Bhd

(Name of department)

Minute Meeting

|  |  |
| --- | --- |
| **Date:** 2/2/2017 | **Time:** |
| **Attendees:**  1.Mohamad Haziq bin Azmi (Information Technology Executive)  2.Fadhil Luqman(Chief technical official) | |
| **Absentees:**  1.Izzahtul Hanisah Ahamad (Information Technology Executive) | |
| **Objective:**  1.Update progress for system development payment gateway system integrate with braintree for CMMS | |
| **Update on Task:**  1.Design User interface for payment system, done  2.Create database, done  3.Integration with braintree (sent client token and method nonce), on progress  4. Create vault in braintree, not yet | |
| **Issue Discussed:**  1.Change language from PHP to Ruby on Rails  2.Use mysql instead of sqlite3 for database because sqlite cant deploy on heroku | |
| **Outcome from the meeting:**extend time until 5/2/2017 for task completion | |
| **Next course of action:**  1.Explore on how to create layout in dashboard section  2.Finalize form MRP2 and update SRS MRP2 | |
| **Issue to be brought for Director’s meeting:**N/A | |